framedInsight AI-Powered Farm Management System BUILD ROADMAP & DEVELOPMENT DOCUMENT Generated: 30 April 2026

# Project Overview

framedInsight is an AI-powered farm management platform for Kenyan farmers covering three enterprises: Coffee, Dairy, and Small Ruminants (goats/sheep). The platform includes a web dashboard and a WhatsApp-based interface via LipaChat for farmers with limited smartphone access.

This document lists all remaining build items found through a full codebase audit, ordered by dependency chain. Complete each phase before starting the next to maintain a deployable app at all times.

| 4 Build Phases | 8 Critical Items | 5 Mock Data Items | 6 Env Vars Needed |
| --- | --- | --- | --- |

# Environment Variables Required

Set these in Vercel → Settings → Environment Variables before building the corresponding features:

| Variable | Purpose | Status |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL | ✅ Already set |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase public anon key | ✅ Already set |
| SUPABASE_SERVICE_ROLE_KEY | WhatsApp webhook + admin DB operations | ⚠ Needs setting |
| LIPACHAT_API_KEY | LipaChat WhatsApp gateway authentication | ⚠ Needs setting |
| LIPACHAT_WHATSAPP_NUMBER | Your LipaChat sender phone number | ⚠ Needs setting |
| ANTHROPIC_API_KEY or OPENAI_API_KEY | AI features (disease diagnosis, farm warnings) | ⚠ Needs setting |

PHASE 1: FOUNDATION & AUTH Server-side auth guard + onboarding page — must be done before anything else

## 1.1  Middleware Auth Guard (proxy.ts)

The auth guard is currently commented out (lines 49–56 of proxy.ts). All /dashboard/* routes are publicly accessible without a valid session. This is the most critical security issue.

🔴  Blocked because the project uses localStorage-based sessions (@supabase/supabase-js). Middleware cannot read localStorage. Fix requires migrating to @supabase/ssr which uses cookies.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Install @supabase/ssr package | package.json | Critical | Not Started |
| Replace createClient() with createBrowserClient() in all client components | lib/supabase.ts + pages | Critical | Not Started |
| Use createServerClient() in API routes and middleware | proxy.ts, app/api/* | Critical | Not Started |
| Uncomment and complete auth guard block in proxy.ts | proxy.ts lines 49–56 | Critical | Not Started |
| Verify: unauthenticated request to /dashboard → redirects to /auth/login | proxy.ts | Critical | Not Started |

## 1.2  Onboarding Page (Missing — Causes 404)

The dashboard page.tsx redirects new users to /onboarding when no farm_manager record is found. This page does not exist — new users hit a 404 after signup.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Create app/onboarding/page.tsx | app/onboarding/page.tsx | Critical | Missing |
| Multi-step form: farm name, county, sub-county, enterprise selection | app/onboarding/page.tsx | Critical | Missing |
| On submit: call lib/create-farm.ts → createFarmOnSignup() | app/onboarding/page.tsx | Critical | Missing |
| On success: redirect to /dashboard | app/onboarding/page.tsx | Critical | Missing |

## 1.3  AfricasTalking OTP Auth Flow

The OTP logic in lib/auth-africas-talking.ts is built. It depends on a Supabase Edge Function (send-otp-sms), a phone_otp_codes table, and an RPC function that do not yet exist.

⚠  AfricasTalking default sender ID is currently blocked on Safaricom. Use an Airtel number to sign up and test. Register a custom Sender ID (KES 8,700 one-off) before going live with Safaricom users.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Create phone_otp_codes table in Supabase | Supabase SQL editor | Critical | Missing |
| Create check_otp_rate_limit(p_phone) SQL function | Supabase SQL editor | Critical | Missing |
| Create Edge Function: send-otp-sms (calls AfricasTalking SMS API) | supabase/functions/send-otp-sms/ | Critical | Missing |
| Test full flow: signup → OTP received → verify → farm created → dashboard | app/auth/signup + verify | High | Not Started |
| Replace +254 XXXXXXXXX placeholder with real support number | app/contact/page.tsx line 22 | Low | Placeholder |

PHASE 2: MOCK DATA REPLACEMENT Replace all hardcoded mock data with live Supabase queries

Five components currently show hardcoded fake data. These make the app appear functional but serve fabricated information to real users.

## 2.1  Dashboard Recent Activity Widget

File: app/dashboard/components/RecentActivity.tsx

The loadRecentActivity() function is stubbed with hardcoded milk + health records and a comment saying "In production, query from multiple tables". Needs real DB queries.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Query milk_records: last 5 records for this farm_id | components/RecentActivity.tsx | High | Mock Data |
| Query health_records: last 5 records for this farm_id | components/RecentActivity.tsx | High | Mock Data |
| Query coffee_activities: last 5 records for this farm_id | components/RecentActivity.tsx | High | Mock Data |
| Merge all results, sort by timestamp, display top 10 | components/RecentActivity.tsx | High | Mock Data |
| Add empty state when no activity exists yet | components/RecentActivity.tsx | Medium | Mock Data |

## 2.2  Dairy Milk Records Page

File: app/dashboard/dairy/milk/page.tsx

When no user session is found, the page calls generateMockRecords() which returns 7 days of random milk readings for 3 fake cows. Unauthenticated users should be redirected, not shown fake data.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Remove generateMockRecords() function entirely | app/dashboard/dairy/milk/page.tsx | High | Mock Data |
| Replace mock fallback with redirect to /auth/login when no session | app/dashboard/dairy/milk/page.tsx | High | Mock Data |
| Add proper empty state UI when authenticated but no records exist | app/dashboard/dairy/milk/page.tsx | Medium | Mock Data |
| Implement pagination (placeholder comment exists at line 279) | app/dashboard/dairy/milk/page.tsx | Medium | Incomplete |

## 2.3  Coffee Activities Page

File: app/dashboard/coffee/activities/page.tsx

MOCK_ACTIVITIES and MOCK_CALENDAR constants are hardcoded at the top of the file. The real data comes from coffee_activities joined with coffee_plots, and the calendar should be dynamic based on the current month and the farm county.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Remove MOCK_ACTIVITIES constant | app/dashboard/coffee/activities/page.tsx | High | Mock Data |
| Replace with Supabase query: coffee_activities + coffee_plots join, filtered by farm_id | app/dashboard/coffee/activities/page.tsx | High | Mock Data |
| Remove MOCK_CALENDAR constant | app/dashboard/coffee/activities/page.tsx | Medium | Mock Data |
| Replace with dynamic calendar recommendations based on current month + farm county | app/dashboard/coffee/activities/page.tsx | Medium | Mock Data |

## 2.4  EUDR Check Page — GPS & Document Hashing

File: app/dashboard/coffee/eudr-check/[plotId]/page.tsx

Two values are hardcoded: gps_lat is set to 0 (line 158) and photo_hash is an empty string (line 162). Both need real implementations for the EUDR compliance data to be valid.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Implement browser Geolocation API to capture real device GPS coordinates | eudr-check/[plotId]/page.tsx line 158 | Medium | Hardcoded 0 |
| Implement SHA-256 of uploaded document using Web Crypto API (crypto.subtle) | eudr-check/[plotId]/page.tsx line 162 | Medium | Hardcoded empty |

## 2.5  Lucide Icons — Restore After Phase 2

Three coffee pages have a "TODO Phase 2: Restore lucide-react icons" comment at the top. lucide-react is not in package.json and needs to be added.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Add lucide-react to package.json dependencies | package.json | Low | Not Started |
| Restore icon imports: coffee/activities/record/page.tsx line 8 | coffee/activities/record/page.tsx | Low | Commented Out |
| Restore icon imports: coffee/harvest/record/page.tsx line 9 | coffee/harvest/record/page.tsx | Low | Commented Out |
| Restore icon imports: coffee/finance/page.tsx line 10 | coffee/finance/page.tsx | Low | Commented Out |

PHASE 3: FEATURE COMPLETION Complete partially-built features and wire up missing integrations

## 3.1  WhatsApp Webhook — Terminal Action Handlers

File: app/api/webhooks/whatsapp/route.ts

The menu navigation buttons work. After a farmer picks an action (e.g. Record Milk), the handler has a "... more terminal logic" placeholder. The AI intent processor (lib/ai/intent-processor.ts) is built but the executeIntent actions need completing.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Set LIPACHAT_API_KEY + LIPACHAT_WHATSAPP_NUMBER in Vercel env vars | Vercel dashboard | Critical | Not Started |
| Register framedInsight webhook URL in LipaChat dashboard settings | LipaChat dashboard | Critical | Not Started |
| Handle MENU_DAIRY_MILK: parse cow + litres, insert into milk_records | webhooks/whatsapp/route.ts | High | Incomplete |
| Handle MENU_COFFEE_HARVEST: prompt for plot + kg, insert into coffee_harvests | webhooks/whatsapp/route.ts | High | Incomplete |
| Handle MENU_COFFEE_DISEASE: prompt for symptoms, call AI diagnose API, reply | webhooks/whatsapp/route.ts | High | Incomplete |
| Handle MENU_COFFEE_EUDR: return EUDR risk status for farm plots | webhooks/whatsapp/route.ts | High | Incomplete |
| Handle MENU_DAIRY_WARNING: call /api/ai/livestock-warnings/dairy, format reply | webhooks/whatsapp/route.ts | High | Incomplete |
| Handle MENU_DAIRY_HEALTH: prompt for cow + symptoms, log to health_records | webhooks/whatsapp/route.ts | Medium | Incomplete |
| Handle MENU_GOATS_WEIGHT: parse animal tag + weight, insert weight_records | webhooks/whatsapp/route.ts | Medium | Incomplete |
| Handle MENU_GOATS_WARNING: call small-ruminants warnings API, format reply | webhooks/whatsapp/route.ts | Medium | Incomplete |
| Handle MENU_GOATS_SALES: guide farmer through sale recording flow | webhooks/whatsapp/route.ts | Medium | Incomplete |
| Create whatsapp_messages table in Supabase for message logging | Supabase SQL editor | Medium | Missing |
| Uncomment and wire up message logging block (lines 107–114) | webhooks/whatsapp/route.ts | Medium | Commented Out |

## 3.2  Offline Sync (CRDT) — IndexedDB Layer

File: lib/offline-sync-crdt.ts

The CRDT conflict resolution architecture is designed but the IndexedDB persistence layer has three TODO comments where the actual storage calls should be.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Install idb or Dexie.js for IndexedDB access | package.json | Medium | Not Started |
| Persist pending events to IndexedDB when network is offline (line 75) | lib/offline-sync-crdt.ts | Medium | Stubbed |
| Mark events as synced in IndexedDB after successful server sync (line 109) | lib/offline-sync-crdt.ts | Medium | Stubbed |
| Store Lamport clock value in IndexedDB for causal ordering (line 190) | lib/offline-sync-crdt.ts | Medium | Stubbed |
| Create Supabase Edge Function: sync-offline-events | supabase/functions/sync-offline-events/ | Medium | Missing |

## 3.3  EUDR Compliance — Real Risk Assessment

File: lib/event-sourcing.ts

The assessEudrRisk() function (line 355) returns hardcoded mock values. The calculatePolygonArea() function (line 381) returns a fixed 1.5 hectares. Both need real implementations.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Install turf.js (@turf/area) for polygon area calculation | package.json | Medium | Mock |
| Implement calculatePolygonArea() using turf.js (line 381) | lib/event-sourcing.ts | Medium | Mock — returns 1.5 |
| Integrate deforestation detection API (Global Forest Watch or equivalent) | lib/event-sourcing.ts line 355 | Medium | Mock — returns "low" |

## 3.4  Rate Limiting — Redis Migration

File: proxy.ts

The current rate limiter uses an in-memory Map. This resets on every cold start and does not work across multiple Vercel instances. For production this must be Redis-backed.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Create Upstash Redis account (free tier available at upstash.com) | Upstash dashboard | Medium | Not Started |
| Install @upstash/ratelimit + @upstash/redis | package.json | Medium | Not Started |
| Replace in-memory Map rate limiter with Upstash sliding window limiter | proxy.ts lines 4–27 | Medium | In-Memory Only |
| Add UPSTASH_REDIS_REST_URL + UPSTASH_REDIS_REST_TOKEN to Vercel env | Vercel dashboard | Medium | Not Started |

PHASE 4: PRODUCTION READINESS Subscriptions, SMS notifications, final polish before public launch

## 4.1  Subscription & Tier System

File: lib/tiers.ts

The tier system (Smallholder free / Commercial KES 500 / Enterprise KES 2,500 / Enterprise Plus KES 5,000) is designed. It needs to be wired into the UI, enforced via feature gates, and connected to a payment flow.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Wire TrialCountdown component to real trial_end_date from farms table | components/TrialCountdown.tsx | High | Not Started |
| Gate premium dashboard features behind tier checks using lib/tiers.ts | All dashboard pages | High | Not Started |
| Build /dashboard/subscription upgrade page | app/dashboard/subscription/page.tsx | High | Missing |
| Integrate M-Pesa STK Push for subscription payments via AfricasTalking Payments API | app/api/payments/mpesa/route.ts | High | Missing |
| Update farms.subscription_tier + subscription_start_date on payment confirmation | app/api/payments/mpesa/route.ts | High | Missing |
| Supabase cron job to set is_active=false when trial_end_date has passed | Supabase scheduled function | Medium | Missing |

## 4.2  SMS Notifications

AfricasTalking is already integrated for OTP. Farm alert SMS notifications (AI warnings, harvest reminders, health alerts) need a dedicated notification service.

⚠  AfricasTalking default sender ID is blocked on Safaricom. Register custom Sender ID (e.g. FRAMEDINSG, max 11 chars) — KES 8,700 one-off via M-Pesa Paybill 525900. Submit Monday/Thursday before noon.

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Register AfricasTalking production account (use Airtel number for account signup SMS) | AfricasTalking dashboard | High | Not Started |
| Pay KES 8,700 and register custom Sender ID for Safaricom + Airtel | AfricasTalking dashboard | High | Not Started |
| Add AFRICAS_TALKING_API_KEY + AFRICAS_TALKING_USERNAME to Vercel env | Vercel dashboard | High | Not Started |
| Build lib/notifications.ts — sendFarmAlert(farmId, message) helper | lib/notifications.ts | High | Missing |
| Trigger SMS when AI livestock warning is generated | app/api/ai/livestock-warnings/ | Medium | Missing |
| Weekly farm summary SMS — Supabase cron, Sunday 6pm EAT | Supabase scheduled function | Medium | Missing |

## 4.3  Content, Pages & Polish

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Replace +254 XXXXXXXXX with real support WhatsApp number | app/contact/page.tsx line 22 | High | Placeholder |
| Add /dashboard/activity page (linked from RecentActivity "View all" button) | app/dashboard/activity/page.tsx | Medium | Missing |
| Add app/not-found.tsx (404 page) | app/not-found.tsx | Medium | Missing |
| Add app/error.tsx (error boundary page) | app/error.tsx | Medium | Missing |
| Add AfricasTalking + LipaChat domains to Content-Security-Policy connect-src in proxy.ts | proxy.ts | Medium | Incomplete |
| Blog page: replace static placeholder with real content or headless CMS | app/blog/page.tsx | Low | Static |

# Recommended Build Order

Complete items in this sequence to keep the app deployable and testable at every step:

- Set all missing Vercel environment variables (SUPABASE_SERVICE_ROLE_KEY, LIPACHAT_API_KEY, LIPACHAT_WHATSAPP_NUMBER, ANTHROPIC_API_KEY)

- Create /app/onboarding/page.tsx — new users are stranded without this

- Create phone_otp_codes table + check_otp_rate_limit RPC + send-otp-sms Edge Function

- Migrate to @supabase/ssr and enable the middleware auth guard in proxy.ts

- Test complete auth flow: signup → OTP → onboarding → dashboard

- Replace mock data: RecentActivity, Dairy Milk page, Coffee Activities page

- Add lucide-react and restore commented-out icon imports in 3 coffee pages

- Wire WhatsApp webhook terminal handlers: Milk, Harvest, Disease, EUDR, Warnings

- Implement GPS capture + document SHA-256 in EUDR check page

- Implement IndexedDB persistence in offline-sync-crdt.ts + create sync-offline-events Edge Function

- Replace in-memory rate limiter with Upstash Redis

- Build subscription upgrade page + M-Pesa STK Push payment flow

- Wire tier checks to gate features, connect TrialCountdown to real dates

- Register AfricasTalking Sender ID and build SMS notification service

- Add 404, error boundary pages, /dashboard/activity page

- Replace all placeholder phone numbers, update CSP headers

# Supabase Objects Still Needed

Create these in your Supabase project before the corresponding features will work:

## Tables

- phone_otp_codes — columns: id, phone_number, otp_code, expires_at, used (bool), created_at

- whatsapp_messages — columns: id, farm_id, direction (inbound/outbound), content, lipachat_message_id, created_at

## SQL Functions (RPC)

- check_otp_rate_limit(p_phone text) RETURNS boolean — returns false if more than 3 OTPs sent for this phone in the last hour

## Edge Functions

- send-otp-sms — receives { phone, otp }, calls AfricasTalking SMS API, returns { success }

- sync-offline-events — receives CRDT event array from device, applies to DB with conflict detection, returns { synced_event_ids, conflicts }

## Scheduled Functions (Supabase Cron)

- expire-trials — runs daily at midnight EAT, sets farms.is_active = false where trial_end_date < now() and subscription_tier = smallholder

- weekly-farm-summary — runs every Sunday at 6pm EAT, triggers SMS summary per active farm

ℹ  This document was auto-generated from a full codebase audit of framedInsight-web on 30/04/2026. All file paths and line numbers are accurate at time of generation.